LOVE.EXE

Project Management Plan  &  Software Requirements Specification

Software Studio 114  |  Group 23  |  Version 1.0  |  May 2026

# 1. Team & Role Assignments

| Student ID | Name | Role | Responsibilities |
| --- | --- | --- | --- |
| 110006226 | Sirawee | Lead Developer (Framework) | GameManager, PlayerController, BoothTrigger, DialogueSystem, EndingManager, Git repo management, Scene integration & final merge |
| 111062119 | 蘇昱銓 | Mini-game Developer A | MiniGame_Professor (Logic Gate Puzzle) MiniGame_NiuPai (Grid Stealth / AI Chase) |
| 113006230 | Anan | Mini-game Developer B | MiniGame_Father (Rhythm / Catch) Ending scene layout & credits roll |
| 109006229 | 張淑芬 | Pixel Artist — World | NTHU campus map tileset, building sprites, environment tiles (trees, pond, track field) |
| 109006258 | 許夏綠 | Pixel Artist — Characters & UI | Character sprites (Boy, Mei, Professor, Father, Niu Pai), HUD icons (hearts, coins), UI frames, ending CG |

# 2. Project Overview

| Game Title | LOVE.EXE |
| --- | --- |
| Engine | Cocos Creator 2.4.8 (JavaScript — mandatory) |
| Platform | Web Browser |
| Deadline | 30 May 2026 |
| Repository | GitHub — ask Sirawee for invite link |

LOVE.EXE is an 8–16 bit pixel-art RPG set on NTHU campus. The player (a nerdy EECS boy) explores a top-down campus map, challenges NPCs in three mini-games, collects Heart Fragments, and reaches one of five distinct endings depending on performance and dialogue choices.

# 3. Scope

## 3.1  In-Scope (Must Ship)

Top-down NTHU campus map with walkable paths and 3 booth entry points

WASD movement + E/Space interaction for player character

Three fully playable mini-games (Professor, Niu Pai, Father)

Heart Fragment system (0–3) + Coin reward system

Affinity score tracked via dialogue choices (0–100)

Five endings: True Love, Friend Zone, Rejected, Niu Pai Easter Egg, EECS Overload Easter Egg

Data-driven dialogue loaded from game-data.json (no hard-coded strings)

HUD showing hearts and coins at all times

Seamless scene transitions (map ↔ mini-game ↔ ending)

## 3.2  Out-of-Scope (Do NOT implement now)

Online multiplayer / global chat

Multiple romance routes (single love interest only)

Leaderboard backend (local high-score display is OK)

Mobile / touch controls

# 4. Functional Requirements

| ID | Requirement | Owner | Priority |
| --- | --- | --- | --- |
| FR-01 | Player can move in 4 directions via WASD. Movement speed is 150 px/s. | Sirawee | High |
| FR-02 | Player approaching a booth sees a "Press E" prompt and can enter the mini-game. | Sirawee | High |
| FR-03 | GameManager persists across scenes (PersistRootNode). Hearts/coins never reset mid-run. | Sirawee | High |
| FR-04 | Mini-game Professor: solve ≥3 logic-gate circuits before 60-second timer expires. | 蘇昱銓 | High |
| FR-05 | Mini-game Niu Pai: escape the AI-chasing dog on a grid map (reach exit without caught). | 蘇昱銓 | High |
| FR-06 | Mini-game Father: catch good items / dodge bad items to reach 60 pts in 45 seconds. | Anan | High |
| FR-07 | Completing any mini-game for the first time awards 1 Heart Fragment. | Sirawee | High |
| FR-08 | Dialogue boxes support sequential lines, typewriter effect, and 2-choice branches. | Sirawee | High |
| FR-09 | Each dialogue choice changes affinityScore by a defined delta (stored in JSON). | Sirawee | Medium |
| FR-10 | At game end, resolveEnding() selects 1 of 5 endings based on hearts + affinityScore. | Sirawee | High |
| FR-11 | Ending scene shows slides read from game-data.json (title, body text, CG image). | Anan | Medium |
| FR-12 | HUD updates heart icons and coin count in real-time via cc.systemEvent. | Sirawee | High |
| FR-13 | Campus map tiles drawn as 16×16 or 32×32 px sprites in a unified tileset. | 張淑芬 | High |
| FR-14 | All character sprites include idle and walk animations for 4 directions. | 許夏綠 | High |

# 5. Mini-game Specifications

## 5.1  MiniGame_Professor — "Circuit Pulse"

Owner: 蘇昱銓  |  Scene: MiniGame_Professor  |  Base class: MiniGameBase.js

| Mechanic | A partially broken logic-gate circuit is displayed. Player must click/drag to place missing gates (AND/OR/NOT) so the output matches the target value. Multiple rounds with increasing complexity. |
| --- | --- |
| Win Condition | Solve 3 circuits correctly before the 60-second timer runs out. |
| Lose Condition | Timer reaches 0 with fewer than 3 circuits solved, OR 3 wrong answers submitted. |
| Score | +20 pts per correct circuit. Bonus +10 if solved in < 5 seconds. |
| Heart Award | First-time completion → +1 Heart Fragment (handled by MiniGameBase → GameManager). |
| Key Classes | MiniGame_Professor.js ¦ CircuitNode.js ¦ GateEvaluator.js |

## 5.2  MiniGame_NiuPai — "Niu Pai's Grid Stealth"

Owner: 蘇昱銓  |  Scene: MiniGame_NiuPai  |  Base class: MiniGameBase.js

| Mechanic | Grid-based map (15×10 tiles). Player moves tile-by-tile with WASD. Niu Pai chases using simplified A* pathfinding. Player can place 3 "sausage" decoys to temporarily redirect the dog. |
| --- | --- |
| Win Condition | Reach the exit tile without being caught within 90 seconds. |
| Lose Condition | Niu Pai occupies the same tile as the player, OR timer runs out. |
| Score | +50 pts for reaching exit. +5 pts for each remaining second. +10 per decoy unused. |
| Easter Egg Trigger | If player feeds Niu Pai (walks into it) 3 times across any visits → sets GameManager.easterEggs.fedNiupai3Times = true. |
| Key Classes | MiniGame_NiuPai.js ¦ GridMap.js ¦ NiuPaiAI.js ¦ AStarPathfinder.js |

## 5.3  MiniGame_Father — "Heartbeat Sync"

Owner: Anan  |  Scene: MiniGame_Father  |  Base class: MiniGameBase.js

| Mechanic | Items fall from the top of the screen. Player moves a basket left/right (mouse or A/D). Catch GOOD items (flowers, grades, sincerity tokens) and dodge BAD items (complaints, debt bills). Uses Object Pool for performance. |
| --- | --- |
| Win Condition | Reach 60 points before 45 seconds expire. |
| Lose Condition | Catch 3 BAD items (lives = 0), or timer runs out below 60 pts. |
| Score | +10 pts per GOOD item. -1 life per BAD item. Speed increases every 15 seconds. |
| Heart Award | First-time completion → +1 Heart Fragment. |
| Key Classes | MiniGame_Father.js ¦ ItemSpawner.js ¦ ObjectPool.js |

# 6. Ending System

Endings are resolved by GameManager.resolveEnding() at the end of the game. The result key is passed to EndingManager.js which loads slides from game-data.json.

| Ending Key | Trigger Condition | Type | Owner |
| --- | --- | --- | --- |
| ending_true_love | hearts == 3 AND affinityScore >= 70 | Normal | Sirawee |
| ending_friend_zone | hearts >= 2 OR affinityScore >= 40 (not true love) | Normal | Sirawee |
| ending_rejected | All other cases (low score, low affinity) | Normal | Sirawee |
| ending_niupai | fedNiupai3Times == true AND affinityScore < 20 | Easter Egg | Anan |
| ending_eecs_overload | neverRomantic == true AND allMiniGamesCompleted | Easter Egg | Anan |

# 7. Art Asset Requirements

## 7.1  Pixel Art Specs

Base tile size: 32 × 32 px

Character sprite sheet: 4 directions × (idle + 2-frame walk) = 12 frames minimum per character

Export format: PNG with transparent background

Color palette: 16–32 colors per character to keep the 8-bit feel consistent

File naming: snake_case — e.g. boy_walk_down.png, girl_idle.png

## 7.2  Asset Checklist — 張淑芬 (World)

tileset_ground.png — grass, stone path, indoor floor

tileset_objects.png — trees, fountain, pond, bench, gazebo

tileset_buildings.png — Delta building facade, classroom exterior

map_overview.png — full campus overview (used as background reference)

booth_professor.png, booth_niupai.png, booth_father.png — booth signs

## 7.3  Asset Checklist — 許夏綠 (Characters & UI)

boy_spritesheet.png — 4-dir walk + idle (protagonist)

girl_spritesheet.png — Mei idle pose (dialogue avatar)

professor_spritesheet.png

father_spritesheet.png

niupai_spritesheet.png — dog walk + run 4-dir

ui_heart_full.png, ui_heart_empty.png

ui_coin.png

dialogue_frame.png — 9-slice compatible panel

btn_choice.png — 9-slice button background

ending_cg_*.png — 2 images per ending = 10 images total

## 7.4  Folder placement

All textures go into: assets/textures/characters/  or  assets/textures/map/  or  assets/textures/ui/

Ending CGs: assets/textures/endings/

DO NOT rename files after Sirawee has wired them in code — coordinate first.

# 8. Sprint Plan (3 Weeks to May 30)

| Sprint | Dates | Goals | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 (Foundation) | May 9–15 | • Sirawee: open Cocos project, wire GameManager + PlayerController into MainMap scene • 蘇昱銓 & Anan: study MiniGameBase, design mini-game flowcharts • 張淑芬: deliver ground tileset + 1 building tileset • 許夏綠: deliver boy + girl sprites | Playable character walking on map Basic tileset applied All sprites for player/girl done |
| Sprint 2 (Mini-games) | May 16–24 | • 蘇昱銓: implement MiniGame_Professor & MiniGame_NiuPai (prototype logic) • Anan: implement MiniGame_Father + Ending scene layout • Sirawee: integrate all 3 mini-games with GameManager, test transitions • Artists: deliver NPC sprites + UI assets | All 3 mini-games playable end-to-end Heart system working Basic HUD visible |
| Sprint 3 (Polish & Ship) | May 25–30 | • Full playtesting — all 5 endings reachable • Add sound effects + BGM (free assets ok) • Bug fixes, collision tuning, final art integration • Build web export, upload to submission link | Final build exported All endings tested Game submitted |

# 9. Git Workflow (Important!)

Branch per feature: feat/minigame-professor, feat/minigame-niupai, feat/minigame-father, feat/art-assets

Never push directly to main. Always open a Pull Request and ask Sirawee to review.

Commit message format: feat: add professor circuit logic  OR  art: add boy walk sprites

If you edit a .js file that Sirawee wrote, message him on LINE first.

Art files only: artists can push directly to their feat/art-* branch without PR review.

Pull from main every morning before starting work to avoid conflicts.